«Enterprise DWH» Project

Test Result Report

Project Documentation

Background: Information needed to assess the effectiveness of the testing process and the current state of the project.

Purpose: To provide the key information about the testing process and

testing results.

Scope: Testing process description, test results, metrics, timetable,

recommendations.

Audience: Management staff, QA team, project team.

File: DQ_Test_Result_Report_Aliaksei_Papou.docx

Contents

1. Summary ...............................................................……………...………...................................... 3

2. Test team ..............................................................…….......………...………................................ 3

3. Testing process description ................................……......………...………................................... 3

4. Timetable ..........................................................…...………...………........................................... 3

5. New defects statistics ....................................…..………...………............................................... 4

6. New defects list .............................................…...……...……….................................................. 4

7. Overall defects statistics ..............................…………...………................................................... 4

8. Recommendations ...................................…...………...……….................................................... 5

9. Attachments ...............................................………...…………..................................................... 5

1. Summary

The testing cycle for the Retail Analytics DWH project was conducted to verify data integrity across Landing, Core DWH, and Data Mart layers. Out of the 10 defects identified, 3 are Critical (Data Loss, Financial Discrepancies, and DM Duplicates) and 6 are Major.

The high number of reconciliation errors and financial inconsistencies indicates that the ETL logic is unstable.

Final Status: FAIL. The solution is not recommended for production deployment until all Critical and Major issues are resolved and verified.

2. Test Team

| Name | Role | Responsibility |
| --- | --- | --- |
| Aliaksei Papou | DQ Student | End-to-end data validation, SQL scripting, defect reporting |
| Project Team | Developers/Stakeholders | Bug fixing and requirement clarification |

3. Testing Process Description

The testing process focused on the "Source to Target" (S2T) methodology using Postgres 16.

- Data Reconciliation: Comparing row counts between Source, Landing, and DWH layers to identify data loss or "ghost" records.

- Data Accuracy & Quality: Validating attribute mapping, uniqueness of Primary Keys, and adherence to formatting standards (e.g., Phone numbers).

- Business Logic & Financials: Verifying aggregations in the Data Mart (dm_main_dashboard) against raw data in Core DWH.

- Metadata Validation: Ensuring table structures and naming conventions match the technical specifications.

4. Timetable

| Name | Date | Activity | Duration, hours |
| --- | --- | --- | --- |
| Aliaksei Papou | 21.04.2026 | Analysis of DWH Schema and Mapping docs | 2 |
| Aliaksei Papou | 21.04.2026 | SQL Scripts development (Reconciliation) | 3 |
| Aliaksei Papou | 21.04.2026 | Test Execution (Source to Target validation) | 4 |
| Aliaksei Papou | 22.04.2026 | Defect Reporting (10 bugs documented) | 2 |
| Aliaksei Papou | 22.04.2026 | Final Test Result Reporting | 2 |

3

5. New Defects Statistics

| Severity | Total Submitted | Open | Fixed | Verified |
| --- | --- | --- | --- | --- |
| Critical | 3 | 3 | 0 | 0 |
| Major | 6 | 6 | 0 | 0 |
| Minor | 1 | 1 | 0 | 0 |
| TOTAL | 10 | 10 | 0 | 0 |

6. New defects list

| ID | Severity | Summary |
| --- | --- | --- |
| 1 | Critical | Data Loss: Discrepancies in record counts between S1/S2 and Landing layer. |
| 2 | Major | Data Accuracy: Attribute mismatches in Landing layer vs Source systems. |
| 3 | Major | Uniqueness: Duplicate records found in Landing layer Primary Keys. |
| 4 | Major | Integration Loss: Channel ID 156 is missing in the dwh_channels table. |
| 5 | Critical | DM Duplicates: Duplicate records detected in the final dm_main_dashboard. |
| 6 | Major | Consistency: Record count mismatch between dwh_sales and dm_main_dashboard. |
| 7 | Critical | Financial Inconsistency: Total amount discrepancy between Core DWH and Data Mart. |
| 8 | Minor | Data Validity: Phone numbers contain leading spaces and exceed length constraints. |
| 9 | Major | Data Gap: Core DWH contains 181 extra sales records compared to Landing. |
| 10 | Major | Naming Convention: Incorrect column name channellocation in lnd_s1_channels. |

7. Overall defects statistics

| Status | Quantity | Low/Minor | Medium | Major | Critical |
| --- | --- | --- | --- | --- | --- |
| Submitted | 10 | 1 | 0 | 6 | 3 |
| Fixed | 0 | 0 | 0 | 0 | 0 |
| Verified | 0 | 0 | 0 | 0 | 0 |
| Reopened | 0 | 0 | 0 | 0 | 0 |
| Declined | 0 | 0 | 0 | 0 | 0 |

4

8. Recommendations

- ETL Audit: Perform a deep-dive analysis of the ETL jobs to identify why 176 records are lost in s1_sales while 181 "ghost" records appear in dwh_sales.

- Data Cleansing: Implement TRIM functions and length validation in the ETL pipeline to resolve phone number formatting issues.

- Financial Logic: Review the JOIN logic and aggregation formulas in the Data Mart layer to eliminate the 2.812.60 discrepancy.

- Constraints: Enable Primary Key constraints at the Landing level to prevent duplicates from propagating through the system.

9. Attachments

Severity Distribution:

Key Findings:

- 90% of identified issues fall into the Critical (30%) and Major (60%) categories.

- The high volume of high-severity bugs indicates significant instability in the ETL transformation logic and data movement processes.

Data Reconciliation:

Key Findings:

- A clear discrepancy is visible across all layers: Landing layer shows a loss of 176 records, while Core DWH unexpectedly contains 181 "ghost" records more than the Landing layer.

- This visualization confirms the presence of both Data Loss (Bug 1) and Incorrect Ingestion logic (Bug 9).

- Data consistency between layers is currently not achieved.

Workload Analysis:

Key Findings:

- The majority of the effort (over 50% of time) was dedicated to SQL Script Development and Test Execution, which was necessary due to the complexity of the DWH schema.

- A significant amount of time was spent on Defect Reporting.

6