# Enterprise BI Solutions – Retail Analytics Phase

DQ Strategy

| REVISION HISTORY |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Ver. | Description of Change | Author | Date | Approved |  |
|  |  |  |  | Name | Effective Date |
| 0.1 | Initial Test Strategy | Aliaksei Papou | 21-Apr-2026 | DQ Lead | 22-Apr-2026 |

| Abbreviations and Acronyms |  |
| --- | --- |
| DWH | Data Warehouse |
| EDW | Enterprise Data Warehouse |
| ETL | Extract, Transform, Load |
| PBI | Power BI |
| DQ | Data Quality |
| RLS | Row Level Security |
| BI | Business Intelligence |
| GUI | Graphical User Interface |
| LND | Landing |
| SRC | Source |

Contents

[Project name]	1

1	Introduction	6

1.1	Document Goal and Scope	6

1.2	Target audience	6

2	OVERALL STRATEGY	6

3	scope of work	8

4	entry criteria	8

4.1	Entry criteria required to start testing activities	8

4.2	risks	8

5	test approach	9

# Introduction

## Document Goal and Scope

The document describes strategy and techniques for testing a reporting solution. It provides insight into what activities and steps within the activities are needed to ensure that the solution provides end users with the correct data.

## Target audience

The document is to be used by:

- EPAM Development and Testing Team as a guideline of what needs to be tested, how it needs to be tested, what tools are to be used, what acceptance criteria are to be used, etc.

- Customer Team – to verify that all the essential testing requirements are covered and that proposed strategies and techniques cover the testing requirement.

# OVERALL STRATEGY

The Enterprise BI Solutions project will be tested using:

- Functional testing: Data validation and report functionalities verification.

- Non-functional testing: Security (RLS), performance, and GUI verification.

- Change-related verification: Regression and confirmation testing types.

CheckList: For each validation type, a set of verifications will be designed to check that the data and aggregations are correct and that report components or features show the expected behavior. The design of the verifications (cases) will guarantee sufficient coverage and necessary depth. All checks will be stored in the “Retail Analytics CheckList”.

Data Validation: Data validation will be performed using SQL scripts. SQL scripts are designed based on the "Mapping Document (EDW to Power BI)". In case any data discrepancies are found, additional SQL scripts will be designed at the LND (Landing) level for data issues investigation based on the "Source to LND Mapping" document.

Reports Verification: Report functionality, GUI, security, and performance verification will be performed manually and using Power BI Performance Analyzer for performance and regression testing types. Verification cases will be defined based on the Functional and Non-functional requirements specifications.

DQ Strategy is planned to be adopted to fit into limitations, timing, changing requirements, and different obstacles. All testing activities, test artifacts, and priorities strictly meet business goals in order to accurately identify the foreground scope of works required to deliver desired quality in a very short time.

The scope of work for the test activities is defined for the verification of the quality for three BI Dashboards in the following priorities:

1. Power BI dashboard “Sales”

2. Power BI dashboard “Cost”

3. Power BI dashboard “Stocks”

Verification techniques for each particular BI Report area of the Retail Analytics reporting solution will be verified through the following validation types:

- Data validation between EDW and Power BI levels: verification of data transformations, data completeness, and data quality (DQ);

- Functional verification: checking the developed Power BI dashboards against business requirements;

- Non-functional verification: Security testing (RLS), Performance testing (load time), and GUI testing (layout/formatting);

- Regression testing: (change-related) using SQL test scripts to ensure existing logic remains intact after updates;

- Confirmation testing (retesting): verification of all fixed bugs;

- Smoke testing: high-level check of data availability and report accessibility after every new deployment.

Test activities will be started as soon as:

- All Functional and Non-functional requirements specifications and mappings are defined and approved;

- The Checklist for data validation and functional requirements is designed;

- The Test Environment is available, and developed Power BI reports are deployed to the workspace.

Test methods applied during the verification:

- SQL queries: performed on the EDW to validate data quality between the database and BI tool levels; SQL queries on the LND level will be performed for issue investigation in case of any data discrepancies.

- Manual testing: used for report functionalities, GUI, and security (RLS) verifications;

- Automated tools: use of Power BI Performance Analyzer for performance metrics and SQL-based automated scripts for data consistency checks.

General DQ activities and responsibilities through the Enterprise BI Solutions  project are shown in the Figure 1. below.

# SCOPE OF work

The scope of work for the QA activities is defined for the verification of 3 Power BI dashboards with the following priorities:

- Power BI dashboard “Sales”: Focused on revenue, quantity, and transaction trends.

- Power BI dashboard “Cost”: Focused on COGS, operational expenses, and margins.

- Power BI dashboard “Stocks”: Focused on inventory levels, warehouse capacity, and turnovers.

Additionally, the scope includes the verification of the data flow handled by Team 1 (Source to Landing) and Team 2 (Landing to EDW) to ensure the BI Team receives "clean" data.

# Entry criteria

4.1	Entry criteria required to start testing activities

Testing activities will commence once the following conditions are met:

- Data Readiness: ETL processes for Team 1 (Source to Landing) and Team 2 (Landing to EDW) are completed and data is available in the EDW.

- Environment Availability: The Power BI workspace is configured, and the BI Team has "Read" access to EDW tables and "Admin/Member" access to the Power BI reports.

- Documentation: Technical specifications, data mapping documents (Source-to-Target), and dashboard wireframes are approved and shared.

- Deployment: Power BI reports are published to the test workspace and the data gateway is active.

4.2 	Risks

| # | Risk | Severity | Risk Description | Resolution |
| --- | --- | --- | --- | --- |
| 1 | Data Lag/Sync Issues | High | EDW data is not refreshed on time, leading to outdated BI reports. | Establish a clear ETL schedule and automate refresh alerts. |
| 2 | Calculation Discrepancy | High | Complex DAX measures in Power BI don't match SQL aggregations in EDW. | Pre-calculate complex logic in EDW views/tables instead of PBI measures where possible. |
| 3 | Unstable Requirements | Medium | Frequent changes to dashboard KPIs during the sprint. | Implement a strict "Change Request" process and freeze requirements 3 days before the demo. |

# Test approach

High-Level Test Activities by Teams

Team 1 (Source to Landing):

- Landing Schema Validation: Verify that tables in the Landing zone match source structures (1:1) in terms of data types and constraints.

- Data Ingestion Testing: Ensure all records from Source are successfully loaded into the Landing zone without data loss or corruption.

Team 2 (Landing to EDW):

- Transformation Logic: Verify business rules (e.g., currency conversion, data cleaning) applied during the move to EDW.

- DWH Integrity: Check Primary/Foreign Key relationships and surrogate key generation in the EDW.

BI Team (EDW to Reports) - Detailed Strategy:

To verify the Sales, Cost, and Stocks dashboards, the following sequential steps will be executed:

1. Data Validation (Completeness & Transformation)

- Objectives: Ensure all data from EDW is accurately represented in Power BI without loss or calculation errors.

- Activities:

-Data Reconciliation: Compare totals (Sales Amount, Cost, Stock Quantity) 		between EDW tables and PBI visuals using SQL scripts.

-DAX Validation: Audit complex formulas (Time Intelligence, YoY/MTD growth) 		by comparing PBI results with manual Excel calculations or SQL aggregations.

-Data Quality: Check for duplicates, proper NULL handling, and correct data 		types in the reporting layer.

2. Report Functionality & Interactivity

- Objectives: Verify that all interactive features work according to functional specifications.

- Activities:

-"Sales" Dashboard: Verify date filters (YTD, MTD), regional slicing, and top 		selling 	product rankings.

-"Cost" Dashboard: Validate calculation of margins and COGS across 			different 	categories.

-"Stocks" Dashboard: Check inventory turnover ratios and "Out of Stock" 		indicators.

-General: Test all slicers, tooltips, drill-through actions, and export functions.

3. Report Graphical User Interface (GUI) Verification

- Objectives: Ensure the UI provides appropriate navigation and complies with design requirements across various configurations.

- Scope: All visual objects (fonts, colors, widgets, visualizations) described in the design requirements.

- Test Case Techniques:

-Check report display in required browsers (Chrome, Edge) and standard 		screen resolutions.

-Verify branding consistency: standard colors, fonts, headers, and footers.

-Check layout alignment: grids, prompts, filters, and widget placement on the 		page.

- Quality Criteria: Zero discrepancies between defined design requirements and the developed report UI.

4. Ad-hoc & Model Verification

- Objectives: Ensure the underlying Power BI Data Model is robust and allows flexible analysis without errors.

- Activities:

-Joins & Relationships: Verify that each attribute (Dimension) can be 		successfully joined with the appropriate measure (Fact) without exceptions.

-Measures Consistency: Ensure measures calculate correctly regardless of 		which attributes from different dimensions are joined in the visual.

-Hierarchy Verification: Check dimension hierarchies (e.g., Year > Quarter 		> Month) to ensure correct aggregation at each level.

- Quality Criteria: All attributes are mapped properly; no "Blank" or "Error" results appear when combining different dimensions and measures in an ad-hoc manner.

5. Performance & Security

- Performance: Test report loading times (target: < 5 seconds) using Power BI Performance Analyzer.

- Security (RLS): Verify Row Level Security policies to ensure users (e.g., from the Sales department) can only access data permitted by their role.